# Sales Performance Dashboard for superstore sales Documentation

## 1. Project Proposal

### Objective:

Create an engaging and interactive Power BI dashboard that provides a clear view of sales performance, uncovers trends, and supports smarter decision-making.

### Scope:

- Sales Performance: Highlight top-selling products, categories, and regions.

- Customer Insights: Understand buying patterns and segment customers based on their purchasing behavior.

- Shipping Analysis: Assess delivery times and shipping methods to identify areas for improvement.

- Regional Sales Trends: Compare sales performance across different locations to spot growth opportunities.

## 2. Deliverables

1. Interactive Power BI Dashboard displaying key metrics and visuals.
2. Key insights and business recommendations based on analysis.
3. Documentation outlining process, data model, and results.

## 3. Data Model

| Table | Primary Key | Related Tables | Relationship |
| --- | --- | --- | --- |
| Dim_Date | ShipDate | Fact Sales | Many to one |
| Dim_Status | StatusID | Fact Sales | Many to one |
| Dim_Product | ProductID | Fact Sales | Many to one |
| Dim_ShipMethod | ShipMethodID | Fact Sales | Many to one |
| Dim_Territory | TerritoryID | Fact Sales | Many to one |

## 4. DAX Measures

| Measure | Formula | Description |
| --- | --- | --- |
| AOV | DIVIDE([Total Sales], [Total Orders]) | Average Order Value amount. |
| Avg AOV per Customer | SUMMARIZE(Fact_Sales, Fact_Sales[CustomerID], "CustomerSales", SUM(Fact_Sales[LineTotal])) RETURN AVERAGEX(tbl, [CustomerSales]) | Average of Average Order Value per Customer |
| Customer Category | IF([Total Sales] > 10000, "Top Customer", "Regular Customer") | Figures out which category a customer is |
| Total Due | SUM(Sales[TotalDue]) | Final total amount due. |
| Last Order Date | MAX(Fact_Sales[OrderDate]) | Shows the last order date registered |
| OrderDetails | COUNT(Fact_Sales[OrderDetailID]) | Counts number of OrderDetails |
| Orders | DISTINCTCOUNT(Fact_Sales[OrderID]) | Counts number of Orders |
| Orders Per Customer (Avg) | VAR tbl = SUMMARIZE(Fact_Sales, Fact_Sales[CustomerID], "Cnt", DISTINCTCOUNT(Fact_Sales[OrderID])) RETURN AVERAGEX(tbl, [Cnt]) | Average of Orders Per Customer |
| Repeat Customers | COUNTROWS( FILTER( SUMMARIZE(Fact_Sales,fact_Sales[CustomerID], "Cnt", DISTINCTCOUNT(Fact_Sales[OrderID])), [Cnt] > 1 ) ) | Counts number of Repeat Customers |
| Repeat Purchase Rate | DIVIDE([Repeat Customers], [Total Customers]) | Rate of Repeat Purchase |
| Total Customers | DISTINCTCOUNT(Fact_Sales[CustomerID]) | Total amount of Customers |
| Total Due | SUM(Fact_Sales[TotalDue]) | Total amount Due |
| Total Freight | SUM(Fact_Sales[Freight]) | Total amount of Freight |
| Total Quantity | SUM(Fact_Sales[OrderQty]) | Total amount of Quantity |
| Total Sales | SUM(Fact_Sales[LineTotal]) | Total amount of Sales |
| Total Tax | SUM(Fact_Sales[TaxAmt]) | Total amount of Tax |

## 5. Project Plan

| Phase | Tasks | Duration | Milestone |
| --- | --- | --- | --- |
| 1-Data collection | Gather sales data, Customer details, and Shipping information | Week 1 | Dataset finalized |
| 2-Data cleaning & transformation | Handle missing values, correct errors, changing data type | Week 2 | Cleaned dataset ready |
| 3-Data analysis and Metrics creation | Calculate sales trends, Customer behavior, ana Shipping insights | Week 3 | Key insights identified |
| 4-Dashboard and Development | Build Power BI dashboards with visuals and KPIs | Week 4 | First version of dashboard |
| 5-Review & Refinement | Improve visuals, verify accuracy, and finalize the report | Week 5 | Final dashboard ready |
| 6-Presentation and documentation | Prepare findings, document analysis, present results | Week 6 | Project completed |

The dataset in the Excel file was modified and organized to make it more presentable and suitable for analysis. The following steps summarize the key improvements made:

- Data Cleaning: Unnecessary columns and blank rows were removed from the raw dataset to ensure accuracy and consistency. Data types such as dates, currency, and text were properly formatted.

- Data Summarization: The cleaned data was used to create Pivot Tables that summarize key performance indicators across different aspects of the business.

- Report Sheets Created:

  - Status Report – summarizes total tax and freight by order status.

  - Sales Trend by Month/Year – tracks total sales performance over time.

  - Product Performance Report – shows total sales and order quantities by product category.

  - Sales by Territory Group – compares sales performance across different regions.

  - Salesperson Performance – presents the number of sales completed by each salesperson.

- Dashboard Preparation: A “Dashboard” sheet was created to visually present the summarized data using charts, KPIs, and filters for better interactivity and decision-making.

- Formatting and Presentation: Consistent alignment, headers, and number formatting were applied to make the entire workbook professional and easy to read.

Python was used effectively to manage the dataset by:

- Automating data cleaning processes to identify and correct inconsistencies and missing values, ensuring data accuracy and reliability.

- Transforming raw data into structured formats suitable for analysis, streamlining the workflow and reducing manual effort.

- Generating visualizations and graphs to provide clear insights and facilitate data-driven decision-making.

- Enhancing the overall efficiency of data management through reproducible, script-based handling of large datasets.

This structured approach using Python improved both the quality and usability of the dataset for subsequent analysis and reporting.

## 6. Resources

- Power BI

- EXCEL

- SQL

- Python

## 7. Task Assignment & Roles:

- Data Collection: Mostafa Ayamn, Mostafa Khaled

- Data Cleaning & Transformation: Mariam Atef, Sandra Sobhy

- Dashboard and development: Mostafa Khaled, Mostafa Ayman

- Data analysis and Metrics creation: Mariam Atef, Sandra Sobhy

- Review & Refinement: All team members

- Presentation and documentation: All team members

## 8. Risk Assessment and Mitigation Plan

- Risk: Data inconsistency → Solution: Data validation techniques.

- Risk: Performance issues → Solution: Use efficient DAX queries and data model optimization.

## 9. KPIs

- Total Sales.

- Sales by category.

- Total customers.

- AVG purchase value.

- Average delivery time.

- Orders by ship mode.

- Sales by month.

- Month name.

- Sales by region.

- Sales by state.

## 10. Dataset Overview

| Description | Column Name |
| --- | --- |
| Unique identifier for each order line in the system. | OrderDetailID |
| Unique identifier for the customer’s overall order. | OrderID |
| The date when the order was placed. | OrderDate |
| The expected delivery or payment due date. | DueDate |
| The date when the order was shipped to the customer. | ShipDate |
| Numeric code representing the order status. | StatusID |
| Description of the order’s current status (e.g., Shipped, Pending). | Status |
| Indicates whether the order was placed online (1 = Yes, 0 = No). | OnlineOrderFlag |
| Unique identifier for the customer who placed the order. | CustomerID |
| Identifier for the salesperson responsible for the order. | SalesPersonID |
| Numeric ID for the sales territory. | TerritoryID |
| Name of the region or area where the sale occurred. | Territory |
| Group or category to which the territory belongs (e.g., Europe, North America). | TerritoryGroup |
| ID of the shipping method used. | ShipMethodID |
| Name of the shipping method (e.g., Air, Ground, Express). | ShipMethod |
| Unique identifier for the product sold. | ProductID |
| Name or description of the product. | Product |
| Subcategory classification of the product (e.g., Road Bikes, Mountain Bikes). | ProductSubCategory |
| Main category of the product (e.g., Bikes, Clothing, Accessories). | ProductCategory |
| Quantity of the product ordered. | OrderQty |
| Price per unit of the product. | UnitPrice |
| Total price for that order line (OrderQty × UnitPrice). | LineTotal |
| Amount of tax applied to the order. | TaxAmt |
| Shipping cost for the order. | Freight |
| Final total amount due including tax and freight. | TotalDue |